RECOVERY & REBUILD PLAN

OM0RX WSJT-Z Clean Rebuild

Band-control recovery, CS/DS design, DXCC priority hunting, and feature selection

Prepared for: OM0RX station automation

Date: 19 July 2026

Status: Planning only - no WSJT-Z source code changed

Evidence reviewed: Pristine source, current patch, launcher, status service, tests, runtime logs, and supplied screenshot

Recommendation: Start again from a verified pristine upstream tag and rebuild in small, gated increments. Do not reapply the current monolithic patch. First prove stable band changes and antenna routing; then add display-only CS/DS; only then add the 20-minute DXCC priority state machine.

# 1. Executive decision

Yes, a clean rebuild is justified. The current installation contains valuable behavior, but it no longer behaves like a controlled two-feature fork. The safest route is to preserve it as a reference implementation, establish a known-good upstream executable as the acceptance oracle, and port only selected behavior one unit at a time.

## What must survive the reset

•	Reliable manual and scheduled band changes, with one frequency owner and a confirmed radio acknowledgement.

•	The OM0RX antenna policy: ANT2 on 160m/80m/60m/40m/30m and ANT1 on 20m/17m/15m/12m/10m; never change antennas while TX/MOX is active.

•	Correct, compact, aligned CS and DS columns driven by the same classification rules as incoming spots.

•	A scoped DXCC-priority hunt that gives an eligible decoded target up to 20 minutes without rewriting the operator's normal watchdog setting.

•	A single authoritative Wavelog-backed classification cache and safe behavior when that cache is unavailable.

## What must not enter the first rebuild

•	Backend-driven cross-band target QSY, custom UDP target-start commands, or direct Flex tuning from the planner.

•	Launcher code that rewrites live INI values at every start.

•	Unrelated audio, TCI, modulation, logging, UI, or build workarounds unless each is independently reproduced and justified.

•	A wholesale replay of the 3,931-line patch.

# 2. What the audit found

## 2.1 The current fork is much larger than the two intended improvements

The customized source is based on local tag v2.0.14 at commit fa53f635462def9f37b54f63f18e407ecda2ba12. Its patch changes 18 upstream files with 2,379 insertions and 386 deletions. Approximately 1,700 inserted lines are in widgets/mainwindow.cpp alone. The patch also touches audio input, modulation, TCI/rig configuration, UDP protocol, worked-before loading, build dependencies, version identity, and packaging.

Implication: Repeated repairs have been made inside several real-time and stateful paths at once. A band-change regression can no longer be isolated confidently by visual inspection or another local patch.

## 2.2 The version identity must be reconciled before implementation

The pristine local Git checkout identifies itself as WSJT-Z v2.0.14 and carries a WSJT-X core version of 3.0.0. The custom patch changes only Versions.cmake from patch level 0 to 2, producing the visible v3.0.2 title. That title alone does not prove that the source is an official WSJT-X 3.0.2 codebase.

Gate 0: Record the exact path, Git commit/tag, source-tree hash, build toolchain, and executable hash of the known-working '3.0.2' reference. If it is a different local source tree, use that exact tree. Do not infer the baseline from the window title.

## 2.3 The band problem is observable in the runtime logs

On 19 July 2026 the Flex/backend log records the radio at 14.074 MHz, then 1.840 MHz, then back at 14.074 MHz within seconds. A second 20m -> 160m -> 20m sequence occurs shortly afterward. The log proves the oscillation but does not record a correlation ID or originating controller, so it cannot identify which component initiated each QSY.

| Local time | Observed radio state | Why it matters |
| --- | --- | --- |
| 02:10:18 | 14.074 MHz / 20m / ANT1 | Stable initial state |
| 02:10:30 | 1.840 MHz / 160m / ANT2 | Unexpected or untraceable QSY |
| 02:10:47 | 14.074 MHz / 20m / ANT1 | Returned after 17 seconds |
| 02:12:45 | 1.840 MHz / 160m / ANT2 | Second oscillation |
| 02:13:05 | 14.074 MHz / 20m / ANT1 | Returned after 20 seconds |

## 2.4 There is no single frequency owner

The current system exposes at least three paths that can cause a frequency change: native WSJT-Z band hopping; the custom OM0RX UDP target handler, which calls setRig(); and backend FT8 automation, which can tune the Flex directly. Manual operator changes form a fourth legitimate source. Antenna enforcement observes frequency changes and sends antenna commands; it should remain an observer and must never become another frequency writer.

Required architecture rule: Exactly one software component may write the dial frequency during normal WSJT-Z operation. Recommended owner: WSJT-Z through its existing CAT/Hamlib path. The backend may request or observe, but it must not tune the Flex directly while WSJT-Z owns the session.

## 2.5 Startup settings currently have conflicting authorities

The launcher rewrites keys in General, Configuration, MainWindow, and Common before every start. The inspected profile contains MainWindow/AutoCall=true and Common/AutoCall=false, while the screenshot shows Auto Call unchecked. Multiple copies of the same logical setting make startup behavior dependent on which section the application reads and later saves.

•	Replace recurring INI mutation with a one-time, versioned seed profile.

•	After first launch, WSJT-Z owns its settings; automation may validate and warn but not silently rewrite them.

•	Show the active source of each automation setting in diagnostics.

## 2.6 The CS/DS implementation is clever but fragile

The current UI appends status cells at a fixed character offset and later searches backward by callsign to rewrite a line when asynchronous HTTP enrichment returns. Headers and rows are generated by different code, and a callsign can occur on several lines. This makes alignment dependent on font metrics and message length, and it can update the wrong occurrence when the same call is decoded repeatedly.

Figure 1. Current compact CS/DS concept. The rebuild should preserve the density while making row identity and column geometry deterministic.

# 3. Target architecture

## 3.1 Ownership boundaries

| Responsibility | Owner | Contract |
| --- | --- | --- |
| Decode, message generation, TX timing, CAT/PTT, native band hopping | WSJT-Z | Upstream behavior stays intact; sole dial-frequency writer |
| Call/DXCC classification | OM0RX classification service | One versioned machine-readable result used by spots and decodes |
| CS/DS rendering | WSJT-Z display adapter | Render only; no ranking logic and no raw-message mutation |
| Priority target state | Small WSJT-Z state machine | Current-band decoded stations only in the first rebuild |
| Antenna routing | OM0RX Flex policy observer | Act only after confirmed QSY; never issue a frequency command |
| QSO persistence | Existing bridge/backend single path | One logged-QSO write; idempotent retries before production |

## 3.2 Band-change transaction

- WSJT-Z creates a QSY request with a monotonically increasing sequence ID and reason: manual, native hopper, or later backend request.

- WSJT-Z sends the CAT frequency command and waits for the rig-reported frequency to settle within tolerance.

- Only after confirmation does it publish 'band confirmed' to observers.

- The antenna observer maps the confirmed band to ANT1/ANT2. If TX/MOX is active it queues the change until receive.

- WSJT-Z may arm TX only after frequency and required antenna routing are acknowledged; failure is visible and leaves TX inhibited.

- Any manual frequency change cancels pending automation and becomes the new authoritative state.

## 3.3 Antenna policy to retain

| Bands | RX antenna | TX antenna | Behavior |
| --- | --- | --- | --- |
| 160m, 80m, 60m, 40m, 30m | ANT2 | ANT2 | Apply after confirmed QSY |
| 20m, 17m, 15m, 12m, 10m | ANT1 | ANT1 | Apply after confirmed QSY |
| Unlisted bands | No automatic change | No automatic change | Warn or use explicit future policy |
| Any band while TX/MOX active | Defer | Defer | Apply immediately after returning to RX |

•	An antenna command must never contain or trigger a frequency change.

•	Do not detach/recreate the active slice merely to change antennas.

•	On antenna failure, preserve the dial frequency, inhibit TX, and show a clear operator alarm.

•	Log request ID, confirmed frequency, policy band, requested antennas, radio acknowledgement, and elapsed time.

## 3.4 One classification contract for spots and decodes

Keep radio_control/spot_classification.py (or its successor) as the sole semantic authority. WSJT-Z should consume stable enum/boolean fields, not parse labels such as 'C/New Band' or duplicate the ranking in C++. Human labels are presentation only.

| Column | Compact labels | Meaning |
| --- | --- | --- |
| CS | NC, NB+M, NB, NM, W, C | Callsign worked/confirmed state for the current band and mode |
| DS | ATNO, W, C/NB+M, W/NB+M, C/NB, W/NB, C/NM, W/NM, C | DXCC worked/confirmed state and current slot need |
| Pending | ... | Lookup is in flight |
| Unknown | ? | Cache unavailable or classification not trustworthy; never grants priority |

•	Key each cache entry by normalized call + band + mode + log revision.

•	Preload the local Wavelog mirror; never perform a remote Wavelog request in the decode hot path.

•	Batch or deduplicate requests within a decode cycle.

•	Return schema_version, call_state, dxcc_state, needed flags, source, and log_revision.

•	When the service is unavailable, preserve normal upstream decoding/operation but disable OM0RX priority promotion.

## 3.5 Deterministic CS/DS layout

•	Assign every decoded line a stable row ID; never identify a row by callsign alone.

•	Reserve the CS and DS cells when the line is first inserted, using '...' until classification arrives.

•	Generate the header and row geometry from the same formatter and the same decoded-text font metrics.

•	Update only the two cells for the matching row ID; keep the raw decode text immutable for clicks, replies, and logging.

•	Use fixed pixel widths or a model/view column layout. If the existing QTextEdit must be retained initially, store exact text anchors in block user data rather than regex-rewriting the suffix.

•	Keep both panes aligned at the supplied 1342 x 842 window size, at supported font sizes, and with long compound calls/messages.

## 3.6 Minimal DXCC-priority state machine

The first rebuild should handle only stations decoded locally on the current band. Cross-band cluster hunting is a later feature because it reintroduces QSY ownership and return-to-origin complexity.

| State | Entry | Allowed action | Exit |
| --- | --- | --- | --- |
| Idle | No priority target | Normal upstream Auto Call/band behavior | Eligible classified decode |
| Pending classification | Fresh callable decode; status unknown | Wait asynchronously; do not block UI | Known status, stale decode, or timeout |
| Priority pending | DXCC is ATNO, worked-unconfirmed, or needed on band/mode | Wait for current QSO to end; pause band hop | Safe QSO boundary |
| Priority active | Target selected and still needed | Keep target sticky; effective watchdog = 20 minutes | Logged, operator stop, band/mode change, no longer needed, or timeout |
| Cooldown/idle | Attempt ended | Restore ordinary watchdog and upstream behavior | Next eligible decode |

### Eligibility and safety rules

•	The decode must be a message that existing WSJT-Z policy considers callable (normally CQ/QRZ and optionally 73 if that operator option is enabled). Third-party QSO traffic is never callable.

•	DXCC priority applies to ATNO, worked-but-unconfirmed, DXCC new band, new mode, or new band+mode. Plain confirmed DXCC does not trigger the session.

•	Never interrupt an active QSO. A direct reply to OM0RX and an operator action outrank the pending hunt.

•	Do not change the persisted watchdog value. Display the effective 20-minute override and restore the ordinary timer immediately when the session clears.

•	Do not switch to another ordinary target during the active session. A higher-value target can be queued, but target stealing should be a separate operator-selected policy.

•	A newly logged QSO increments the classification revision and rechecks whether the target remains needed.

# 4. Staged rebuild plan

Phase 0 - Freeze and identify
Archive the current patch/config/logs as evidence. Identify the exact known-working source and executable. Record hashes. No functional changes.

Phase 1 - Pristine baseline
Build the exact upstream baseline in a new directory and new profile. No enrichment server, no launcher mutation, no backend target commands, and no direct backend Flex tuning.

Phase 2 - Band and antenna qualification
Prove manual/native hopping first. Add only the post-confirmation antenna observer after the pristine QSY path passes.

Phase 3 - Display-only CS/DS
Add the versioned classification client and deterministic row-bound columns. Ranking and watchdog behavior remain untouched.

Phase 4 - Current-band DXCC priority
Add the small priority state machine and 20-minute effective watchdog. No cross-band cluster QSY.

Phase 5 - Production essentials
Reconfirm single-path logging, idempotent retry, and already-worked suppression; then soak-test.

Phase 6 - Optional capabilities
Add selected items from the inventory one at a time. Cross-band planner automation is last.

## Rules for every phase

•	One behavior change per patch/commit, behind a feature flag that defaults off.

•	A phase is not merged into the operator build until its acceptance gate passes.

•	Keep the prior executable and profile intact for immediate rollback.

•	Record build identity in the About box: upstream tag/commit, OM0RX patch-set ID, compiler/toolchain, and build date.

•	Turn every reproduced failure into a deterministic replay or state-machine test before changing behavior.

# 5. Acceptance gates

## Gate A - Pristine radio control

•	Manual QSY through 160m, 80m, 40m, 30m, 20m, 17m, 15m, 12m, and 10m, repeated three times without an uncommanded return.

•	At least 50 native band-hopper transitions or a two-hour continuous test, whichever is longer.

•	For every QSY: one request, one rig acknowledgement, one UI band update, and zero unexplained frequency writes.

•	CAT, PTT, split/hold-TX-frequency, DAX audio, monitoring, decode, and normal QSO sequencing remain equivalent to the known-working reference.

## Gate B - Antenna policy

•	The policy maps every listed band correctly and does nothing on unlisted bands.

•	No antenna command is sent while TX/MOX is active; the queued command runs after RX.

•	No antenna operation changes the dial frequency or recreates the active slice.

•	A failed or missing antenna acknowledgement inhibits TX and raises an operator-visible alarm.

## Gate C - CS/DS

•	Header and cells align in both panes at the supplied window geometry and every supported decoded-text font size.

•	Long calls, compound calls, bracketed calls, Tx lines, CQ variants, reports, RR73/73, country text, grids, and existing suffix tags do not overlap the status cells.

•	Repeated decodes of one callsign update only their own row IDs.

•	For a shared fixture set, decode CS/DS results exactly equal spot-classifier results.

•	Pending and unavailable states render as '...' and '?' without blocking decode/UI processing.

## Gate D - Priority hunt

•	An eligible ATNO or unconfirmed/needed-DXCC CQ becomes the next target and receives the effective 20-minute watchdog.

•	A third-party decode never becomes callable merely because its DXCC is needed.

•	An active QSO is never interrupted; a direct reply to OM0RX and operator actions win.

•	The priority target remains sticky, band hopping pauses, and the ordinary watchdog setting is not rewritten.

•	Logging, operator stop, band/mode change, updated no-longer-needed classification, or timeout clears the session and restores normal behavior.

## Gate E - Production soak

•	24-hour receive soak plus supervised transmit sessions across both antenna groups.

•	No duplicate QSO writes, no stale target after a logged QSO, and no uncommanded QSY.

•	Every frequency and antenna transition is traceable to one request ID and initiating reason.

•	Rollback to the previous approved executable/profile is rehearsed and documented.

# 6. Existing capability decision inventory

Mark each row KEEP, LATER, or DROP. 'First' means it belongs before the first production replacement; 'Later' means it is preserved as a candidate but excluded from the initial rebuild.

| ID | Current capability | Recommendation | Your decision |
| --- | --- | --- | --- |
| 1 | Compact CS/DS decode columns | FIRST - Phase 3 | KEEP / LATER / DROP: ______ |
| 2 | Wavelog-backed local decode enrichment | FIRST - Phase 3 | KEEP / LATER / DROP: ______ |
| 3 | Right-click 'Prev QSOs' action | LATER | KEEP / LATER / DROP: ______ |
| 4 | Previous-QSO popup and band/mode matrix | LATER | KEEP / LATER / DROP: ______ |
| 5 | Prefer active Call field when choosing displayed target | FIRST, redesigned by row ID | KEEP / LATER / DROP: ______ |
| 6 | OM0RX Auto Call hunting rank | FIRST - Phase 4 | KEEP / LATER / DROP: ______ |
| 7 | ATNO/new-slot 20-minute priority hunt | FIRST - Phase 4 | KEEP / LATER / DROP: ______ |
| 8 | Custom direct-reply priority guard | LATER; add only if baseline replay fails | KEEP / LATER / DROP: ______ |
| 9 | Persisted retry queue for logged-QSO upload | FIRST before production | KEEP / LATER / DROP: ______ |
| 10 | Custom UDP message 17 for backend target start/QSY | LATER; cross-band phase only | KEEP / LATER / DROP: ______ |
| 11 | Launcher forces log/UDP settings | DROP; replace with seed profile | KEEP / LATER / DROP: ______ |
| 12 | Backend planner decision log | LATER | KEEP / LATER / DROP: ______ |
| 13 | Local Wavelog cache overrides stale payload status | FIRST | KEEP / LATER / DROP: ______ |
| 14 | Browser Why-not-TX, score trace, event log | LATER | KEEP / LATER / DROP: ______ |
| 15 | Custom QSO-state heartbeat appended to UDP Status | LATER | KEEP / LATER / DROP: ______ |
| 16 | Recorded decode/QSO replay fixtures | FIRST - test infrastructure | KEEP / LATER / DROP: ______ |
| 17 | Browser-visible dry-run planner mode | LATER | KEEP / LATER / DROP: ______ |
| 18 | Single LoggedADIF -> bridge -> backend write path | FIRST before production | KEEP / LATER / DROP: ______ |
| 19 | Grid sanitization and stale completed-target clearing | LATER unless reproduced | KEEP / LATER / DROP: ______ |
| 20 | Block Auto Call for already-worked same band/mode | FIRST - safety | KEEP / LATER / DROP: definitely, we can’t call station we worked on that mode/band (exceptions are pota/sota/iota/lighthouse/wwff/bota – new references) |
| 21 | SmartSDR ANT1/ANT2 policy with TX defer | FIRST - Gate B | KEEP / LATER / DROP: ______ |
| 22 | Hunting-only Auto Call; never fall into Tx6 CQ | FIRST - safety | KEEP / LATER / DROP: _not sure if we need this? This should be built-in to the original version but check? |
| 23 | Time-bound stale direct-reply priority | LATER with item 8 | KEEP / LATER / DROP: ______ |
| 24 | Final-73 side effects only after real TX starts | LATER unless reproduced | KEEP / LATER / DROP: ______ |
| 25 | Launcher forces Auto Call/Auto Seq/DXCC-watch profile | DROP; explicit profile instead | KEEP / LATER / DROP: we need the app to set automatically to auto call when launched, but we can put this in the settings, so let’s create a settings for this |

# 7. Build and runtime workaround inventory

| Current workaround | Recommendation |
| --- | --- |
| Visible version changed from core 3.0.0 to 3.0.2 | DROP until the actual upstream source identity is proven |
| Optional OmniRig build disabled | Keep only as an isolated build-system patch if the selected toolchain requires it |
| Extra FFTW threads library discovery | Keep only if a pristine build fails without it; document toolchain reason |
| USState.db copied beside build-tree executable | Keep as packaging, separate from functional patches, if required |
| Audio dropped-frame microsecond threshold change | Later; reproduce independently and test audio before/after |
| Modulator reset override | Later; reproduce independently; never bundle with CS/DS |
| Forced TCI period update and spin-box signature change | Drop from first build; current rig profile uses FlexRadio 6xxx/Hamlib |
| WorkedBefore avoids duplicate cty.dat load | Later performance cleanup |
| US-state database fallback/failed-connection handling | Later; isolated defect fix |
| Dark-mode/font and debug/performance adjustments | Later; unrelated to recovery scope |

# 8. Recommended implementation backlog after the first release

•	Add a read-only diagnostics pane that displays the one frequency owner, last QSY request ID/reason, requested and confirmed dial frequency, antenna policy result, and interlock state.

•	Add schema-version and log-revision fields to classification responses and reject incompatible schemas visibly.

•	Create a headless replay harness for decode rows, classification updates, QSO state, band changes, and antenna acknowledgements.

•	Create screenshot/golden-layout tests for CS/DS at supported fonts and window widths.

•	Use monotonic clocks for watchdog, freshness, and backoff timers.

•	Add explicit degraded modes: classification unavailable, rig not confirmed, antenna not confirmed, log cache stale.

•	Only after a stable production soak, evaluate cross-band cluster hunting with request/ack/return transactions and native band hopping disabled during backend ownership.

# 9. Decisions needed from OM0RX before coding

| Decision | Question | Recommended answer |
| --- | --- | --- |
| Baseline | Which exact source tree/commit and executable are the known-working '3.0.2' reference? | Record path + SHA/hash before Phase 1 |
| Frequency owner | Should WSJT-Z remain the sole CAT/dial-frequency writer? | Recommended: Yes |
| First-release scope | Approve or edit the FIRST/LATER/DROP inventory. | Recommended: only Gates A-D plus production logging |
| Unknown classification | What happens when the Wavelog cache is unavailable? | Recommended: show '?'; normal upstream operation; no OM0RX priority |
| Cross-band cluster hunt | Is return-to-origin automation required in the first replacement? | Recommended: No; add last |
| Antenna failure | Should TX be inhibited if the required antenna cannot be confirmed? | Recommended: Yes |

# 10. Definition of done

The rebuild is complete only when the approved feature inventory is implemented as independent patches, every phase gate passes, frequency and antenna transitions are attributable to a single request, the supplied CS/DS layout is deterministic, DXCC priority restores the normal watchdog cleanly, and a 24-hour supervised soak produces no uncommanded band changes or duplicate logs.

Next action: Review Section 6 and mark KEEP, LATER, or DROP. Then resolve the exact working baseline in Section 9. Coding should begin only after those two decisions are recorded.

# Appendix A - Evidence paths reviewed

•	data\research\wsjt-z (pristine Git tag v2.0.14, commit fa53f635...)

•	data\build\wsjt-z-om0rx\src (customized working tree)

•	docs\wsjtx\om0rx-wsjtz-enrichment.patch

•	docs\wsjtx\WSJTZ_OM0RX_SOURCE_OF_TRUTH.md

•	docs\wsjtx\WSJTZ_AUTOMATION_PORTING.md

•	scripts\wsjtz\run_om0rx_wsjtz.ps1

•	scripts\wsjtz\om0rx_decode_status_server.py

•	radio_control\spot_classification.py

•	radio_control\flex_radio.py

•	services\digital_automation.py and services\ft8_service.py

•	logs\start_all-backend.err.log

•	%LOCALAPPDATA%\WSJT-X - OM0RX-WSJT-Z\WSJT-X - OM0RX-WSJT-Z.ini

•	Supplied WSJT-Z screenshot (1342 x 842)